ENGINEERING HANDBOOK

Multi-Tenant AI Knowledge Base SaaS

Complete Technical Architecture & Execution Blueprint

Version 1.0  |  Confidential

# 1. Project Overview

## 1.1 Problem Statement

Enterprise knowledge is siloed across PDFs, Word documents, Notion pages, Confluence wikis, and shared drives. Employees waste hours searching for answers that already exist internally. Traditional search (keyword-based) fails when documents are large, terminology varies, or context matters.

Existing SaaS solutions like Guru, Notion AI, and Confluence AI are generic, expensive at scale, and don't offer true multi-tenant customization or white-labeling for B2B resale.

## 1.2 Vision

Build a production-grade, multi-tenant SaaS platform that transforms any company's document library into a conversational AI knowledge base — enabling employees to ask natural-language questions and receive precise, sourced answers drawn from internal documents only.

## 1.3 Key Use Cases

- HR departments answering employee policy questions from the employee handbook

- Legal teams querying contracts and compliance documentation

- Engineering teams searching internal architecture docs, runbooks, and SOPs

- Sales teams querying product specs, pricing decks, and case studies

- Support teams answering customer queries from knowledge bases

## 1.4 Multi-Tenant Considerations

Every tenant (company) must be treated as a completely isolated data silo:

- Documents, users, queries, and embeddings are never shared across tenants

- Each tenant gets scoped vector DB namespace or collection isolation

- RBAC (Role-Based Access Control) is enforced per tenant

- Billing, quotas, and rate limits are enforced per tenant

- Tenant admins can manage their own users and documents

# 2. System Architecture

## 2.1 High-Level Architecture

The system is decomposed into five major layers: Client, API Gateway, Core Services, AI/ML Layer, and Infrastructure. Each layer is independently deployable and scalable.

| DESIGN PRINCIPLE | Each service owns its own data store and communicates via REST or async queues. No direct DB cross-talk between services. |
| --- | --- |

### Architecture Layers

| Layer | Components | Technology |
| --- | --- | --- |
| Client Layer | React SPA, Admin Dashboard | Next.js, TailwindCSS |
| API Gateway | Request routing, auth validation, rate limiting | NGINX + Node.js middleware |
| Backend Services | Auth, Document management, Chat, Admin | Node.js + Express.js |
| AI/ML Layer | Embedding service, RAG pipeline, LLM orchestration | Python + FastAPI + LangChain |
| Worker Layer | Async document processing, chunking, indexing | Node.js + BullMQ + Redis |
| Storage Layer | Files, DB, Vector store, Cache | S3, PostgreSQL, Chroma/pgvector, Redis |

## 2.2 Service Breakdown

### Frontend (Next.js)

- Company registration & onboarding flow

- User authentication (login, SSO)

- Document upload and management dashboard

- AI chat interface with streaming responses

- Admin panel (user management, usage analytics, billing)

### API Gateway (NGINX + Node.js)

- Single entry point for all client traffic

- JWT validation middleware before routing

- Rate limiting per tenant (Redis-backed counters)

- Routes to backend services or AI service

- SSL termination and request logging

### Backend Service (Node.js + Express.js)

- Auth module: registration, login, JWT issuance, refresh tokens

- Document module: upload, metadata storage, status tracking

- Chat module: session management, query dispatch to AI service

- Admin module: user CRUD, usage stats, quota enforcement

- Multi-tenant middleware: injects company_id on every request

### AI Service (Python + FastAPI)

- POST /embed — generate embedding for a text chunk

- POST /index — store vector in vector DB with tenant namespace

- POST /query — full RAG pipeline: embed query → search → prompt → LLM response

- POST /delete-namespace — purge all tenant vectors on account deletion

### Worker Service (Node.js + BullMQ)

- Listens for document_uploaded events from Redis queue

- Extracts text from PDF/DOCX/TXT

- Chunks text with overlap

- Calls AI service to generate embeddings and store vectors

- Updates document status in PostgreSQL

## 2.3 End-to-End Data Flow

### Document Ingestion Flow

- User uploads PDF via frontend

- Backend stores file to S3, creates document record in PostgreSQL with status: pending

- Backend enqueues job to BullMQ: { documentId, companyId, s3Key }

- Worker picks up job, downloads file from S3

- Worker extracts text using pdf-parse / mammoth

- Worker splits text into chunks (1000 chars, 200 overlap)

- Worker calls AI service POST /embed for each chunk

- AI service generates embedding via OpenAI text-embedding-3-small

- AI service stores vector in Chroma with metadata: { chunkId, documentId, companyId, chunkText }

- Worker updates document status to indexed

### Query / RAG Flow

- User types question in chat interface

- Frontend sends POST /chat/query with { sessionId, query }

- Backend extracts companyId from JWT, calls AI service

- AI service embeds the query

- AI service performs vector similarity search in tenant namespace, retrieves top-K chunks

- AI service constructs prompt: system context + retrieved chunks + user question

- AI service calls OpenAI GPT-4o, streams response

- Backend streams response back to frontend via SSE

- Backend logs query + response to queries table for analytics

# 3. Tech Stack Justification

## 3.1 Frontend: Next.js

| Factor | Decision |
| --- | --- |
| Framework | Next.js 14 (App Router) |
| Chosen Over | Vite+React SPA, Remix, Angular |
| Why | SSR for SEO on marketing pages, RSC for performance, file-based routing, built-in API routes for BFF pattern |
| Styling | TailwindCSS + shadcn/ui — no design system overhead, consistent tokens |
| State | Zustand for global state, React Query for server state and caching |

## 3.2 Backend: Node.js + Express.js

| Factor | Decision |
| --- | --- |
| Framework | Express.js with modular router structure |
| Chosen Over | NestJS, Fastify, Hono |
| Why NestJS was rejected | Excessive boilerplate for an MVP; DI overhead; team velocity cost |
| Why Express | Minimal, well-understood, massive ecosystem, fastest to prototype and iterate |
| Upgrade path | Migrate to NestJS or Hono when team size exceeds 5 engineers on backend |

## 3.3 Python AI Stack

| Component | Choice | Reason |
| --- | --- | --- |
| Web framework | FastAPI | Async-native, auto OpenAPI docs, Pydantic validation |
| LLM orchestration | LangChain | Mature RAG primitives, document loaders, chain abstractions |
| Embeddings | OpenAI text-embedding-3-small | 1536-dim, cheap ($0.02/1M tokens), best quality/cost ratio |
| LLM | GPT-4o (primary), GPT-3.5-turbo (fallback) | GPT-4o: best reasoning; GPT-3.5: cost control for simple Q&A |
| Alt: LlamaIndex | Considered, rejected | LangChain has better multi-tenant namespace abstractions |

## 3.4 Vector Database: Chroma → pgvector migration path

| STRATEGY | Start with Chroma (self-hosted, zero-cost) for MVP. Migrate to pgvector (PostgreSQL extension) at 1,000+ tenants to consolidate infrastructure. |
| --- | --- |

| Option | Pros | Cons | Decision |
| --- | --- | --- | --- |
| Chroma | Free, easy local dev, Python native | Not production-hardened, no managed hosting | Use for MVP/development |
| pgvector | Reuses PostgreSQL, ACID, tenant isolation via schemas | Slower ANN at scale vs dedicated | Migrate to at scale |
| Pinecone | Managed, fast, battle-tested | $70+/month minimum, vendor lock-in | Consider at 10K+ tenants |
| Weaviate | Managed option, hybrid search | Complex setup, cost | Skip for now |

## 3.5 Primary Database: PostgreSQL

- ACID compliance critical for financial/billing data and document status tracking

- Row-level security (RLS) enables tenant isolation at DB layer

- pgvector extension allows future vector consolidation

- Rejected: MongoDB — lack of relational integrity for RBAC and billing relations

## 3.6 Queue System: BullMQ + Redis

- BullMQ: mature Node.js queue library, built on Redis, supports retries / delays / priorities

- Redis: also serves as cache and rate-limit counter store

- Rejected: Kafka — extreme overkill for MVP; infrastructure complexity not warranted until 100K+ jobs/day

- Rejected: RabbitMQ — BullMQ provides equivalent guarantees with simpler ops footprint

## 3.7 Storage: AWS S3 (or MinIO for local dev)

- S3: industry-standard object storage, 99.999999999% durability, cheap ($0.023/GB)

- Presigned URLs eliminate the need to proxy files through backend

- MinIO: S3-compatible self-hosted alternative for local development and CI

## 3.8 Auth: Custom JWT + Optional Clerk

- Phase 1 MVP: custom JWT (access + refresh tokens), bcrypt for password hashing

- Phase 2: integrate Clerk for social OAuth (Google, GitHub, Microsoft SSO)

- Rejected: Auth0 / Firebase Auth — per-MAU pricing becomes expensive at scale

# 4. Database Design

## 4.1 Schema Overview

| TENANT ISOLATION | Every user-facing table contains company_id as a foreign key. All queries MUST include WHERE company_id = $tenantId enforced at the service layer and optionally via PostgreSQL RLS policies. |
| --- | --- |

### companies

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY | Globally unique tenant identifier |
| name | VARCHAR(255) | Company display name |
| slug | VARCHAR(100) UNIQUE | URL-safe identifier for routing |
| plan | ENUM(free, pro, enterprise) | Billing tier |
| max_users | INTEGER | Quota enforcement |
| max_documents | INTEGER | Quota enforcement |
| created_at | TIMESTAMPTZ |  |
| updated_at | TIMESTAMPTZ |  |

### users

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY |  |
| company_id | UUID FK → companies | Tenant isolation |
| email | VARCHAR(255) UNIQUE |  |
| password_hash | VARCHAR(255) | bcrypt, nullable for OAuth users |
| role | ENUM(admin, member, viewer) | RBAC enforcement |
| is_active | BOOLEAN DEFAULT true | Soft deactivation |
| last_login_at | TIMESTAMPTZ |  |
| created_at | TIMESTAMPTZ |  |

### documents

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY |  |
| company_id | UUID FK → companies | Tenant isolation |
| uploaded_by | UUID FK → users | Audit trail |
| name | VARCHAR(500) | Original filename |
| s3_key | VARCHAR(1000) | S3 object path |
| file_size | BIGINT | Bytes |
| mime_type | VARCHAR(100) | application/pdf, etc. |
| status | ENUM(pending, processing, indexed, failed) | Processing pipeline state |
| chunk_count | INTEGER | Set after indexing |
| error_message | TEXT | Populated if status=failed |
| created_at | TIMESTAMPTZ |  |

### document_chunks

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY |  |
| document_id | UUID FK → documents |  |
| company_id | UUID FK → companies | Denormalized for query performance |
| chunk_index | INTEGER | Order within document |
| chunk_text | TEXT | Raw text content |
| token_count | INTEGER | For context window management |
| vector_id | VARCHAR(255) | ID in vector store (Chroma/pgvector) |
| created_at | TIMESTAMPTZ |  |

### chat_sessions

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY |  |
| company_id | UUID FK → companies | Tenant isolation |
| user_id | UUID FK → users |  |
| title | VARCHAR(500) | Auto-generated from first query |
| created_at | TIMESTAMPTZ |  |
| updated_at | TIMESTAMPTZ |  |

### queries

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY |  |
| session_id | UUID FK → chat_sessions |  |
| company_id | UUID FK → companies | For analytics queries |
| user_id | UUID FK → users |  |
| query_text | TEXT |  |
| response_text | TEXT |  |
| retrieved_chunk_ids | UUID[] | Array of chunks used |
| model_used | VARCHAR(100) | e.g. gpt-4o |
| tokens_used | INTEGER | For billing |
| latency_ms | INTEGER | Performance tracking |
| created_at | TIMESTAMPTZ |  |

## 4.2 Indexing Strategy

- companies(slug) — unique index for slug-based routing

- users(email) — unique index for login lookups

- users(company_id) — for tenant-scoped user listings

- documents(company_id, status) — composite for dashboard queries

- document_chunks(document_id) — chunk retrieval per document

- queries(company_id, created_at DESC) — analytics time-series queries

# 5. AI Architecture — RAG Pipeline

## 5.1 RAG Pipeline Design

| CORE PRINCIPLE | The model never hallucinates facts it doesn't have — it only answers from retrieved company documents. If no relevant chunks are found, the system responds: 'I could not find relevant information in your knowledge base.' |
| --- | --- |

### Pipeline Stages

| Stage | Description | Implementation |
| --- | --- | --- |
| 1. Ingestion | PDF/DOCX → raw text | pdf-parse, mammoth (Node.js) |
| 2. Chunking | Text → fixed-size overlapping chunks | LangChain RecursiveCharacterTextSplitter |
| 3. Embedding | Chunk text → 1536-dim vector | OpenAI text-embedding-3-small |
| 4. Indexing | Vector + metadata → vector store | Chroma with company namespace |
| 5. Query embedding | User question → vector | Same model as ingestion |
| 6. Retrieval | Vector similarity search → top-K chunks | Cosine similarity, K=5 default |
| 7. Reranking | Optionally rerank retrieved chunks | Cohere Reranker API (Phase 2) |
| 8. Prompt construction | System prompt + context + query | Jinja2 templates |
| 9. Generation | LLM call → streamed answer | GPT-4o with streaming |
| 10. Citation | Map answer sentences to source chunks | Phase 2 feature |

## 5.2 Chunking Strategy

- Primary: RecursiveCharacterTextSplitter — splits on paragraphs → sentences → words

- Chunk size: 1000 characters (~250 tokens) — fits comfortably in context with 5 chunks

- Overlap: 200 characters — prevents losing context across chunk boundaries

- Rejected: fixed token chunking — character-based is simpler and nearly as effective

- Phase 2: Semantic chunking — split on semantic similarity rather than character count

## 5.3 Embedding Strategy

- Model: text-embedding-3-small (1536 dimensions, $0.02/1M tokens)

- Upgrade path: text-embedding-3-large (3072 dimensions) for higher accuracy

- All chunks from the same document use the same model version — stored in metadata

- Re-index all chunks when upgrading embedding model (worker job)

## 5.4 Prompt Engineering

### System Prompt Template

You are a helpful AI assistant for {company_name}.

Answer questions ONLY using the context provided below.

If the answer is not in the context, say: 'I could not find

this information in your knowledge base.'

Always be concise, accurate, and cite which document the

information came from when possible.

CONTEXT:

{retrieved_chunks}

QUESTION: {user_question}

ANSWER:

## 5.5 Context Window Management

- GPT-4o context window: 128K tokens (as of 2024)

- Each chunk: ~250 tokens. K=5 chunks = ~1,250 tokens of context.

- Reserve 2,000 tokens for response generation

- System prompt: ~200 tokens

- Total consumption: ~3,500 tokens per query — well within limits

- Token counting via tiktoken before sending to API — fail gracefully if over budget

## 5.6 Model Selection Strategy

| Model | Use case | Cost | When to use |
| --- | --- | --- | --- |
| GPT-4o | Complex multi-part queries | $5/1M input, $15/1M output | Default for all queries |
| GPT-3.5-turbo | Simple factual lookups | $0.50/1M input | Free tier tenants |
| text-embedding-3-small | All embeddings | $0.02/1M tokens | Always |
| open-source (Mistral) | Self-hosted option | Infra cost only | Enterprise on-premise deals |

## 5.7 Caching Strategy

- Query result cache: Redis with TTL=1hr. Key: hash(companyId + queryText)

- Embedding cache: If the same chunk text is re-embedded (e.g., after doc update), check cache first

- Cache invalidation: clear company's query cache on new document upload

# 6. API Design

## 6.1 REST vs GraphQL

| DECISION | Use REST. GraphQL adds resolver complexity without meaningful benefit for this data model. The query patterns are well-defined and not highly variable. |
| --- | --- |

## 6.2 API Structure

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/v1/auth/register | Company registration | None |
| POST | /api/v1/auth/login | User login, returns JWT | None |
| POST | /api/v1/auth/refresh | Refresh access token | Refresh token |
| GET | /api/v1/auth/me | Get current user profile | JWT |
| GET | /api/v1/documents | List company documents | JWT |
| POST | /api/v1/documents/upload | Upload new document | JWT + admin/member |
| DELETE | /api/v1/documents/:id | Delete document + vectors | JWT + admin |
| GET | /api/v1/documents/:id/status | Get processing status | JWT |
| POST | /api/v1/chat/sessions | Create new chat session | JWT |
| GET | /api/v1/chat/sessions | List user's chat sessions | JWT |
| POST | /api/v1/chat/query | Send query, stream response | JWT |
| GET | /api/v1/admin/users | List company users | JWT + admin |
| POST | /api/v1/admin/users | Invite new user | JWT + admin |
| GET | /api/v1/admin/analytics | Usage stats | JWT + admin |

## 6.3 Versioning Strategy

- URL versioning: /api/v1/, /api/v2/ — explicit, cache-friendly, easy to deprecate

- Maintain v1 for minimum 12 months after v2 release

- Deprecation notices in response headers: Deprecation: true, Sunset: <date>

## 6.4 Rate Limiting

| Plan | Query limit | Upload limit | API calls/min |
| --- | --- | --- | --- |
| Free | 50 queries/day | 10 docs/month | 20/min |
| Pro | 1,000 queries/day | 100 docs/month | 100/min |
| Enterprise | Unlimited | Unlimited | 500/min |

Rate limiting implemented with Redis sliding window counters. Key: rate:companyId:endpoint:minute.

# 7. Security Design

## 7.1 Tenant Isolation (Critical)

- Layer 1 — JWT: company_id is encoded in every JWT. Verified on every request in auth middleware.

- Layer 2 — Service layer: ALL database queries include WHERE company_id = req.tenantId

- Layer 3 — DB RLS: PostgreSQL Row Level Security policies as final safety net

- Layer 4 — Vector namespace: Chroma collection per company_id. Cross-namespace queries are impossible.

- Layer 5 — S3 paths: Documents stored under s3://bucket/tenants/{companyId}/ — S3 bucket policies enforce isolation

| CRITICAL | A data leak between tenants is a catastrophic security failure. All five layers must function together. Never skip a layer for performance. |
| --- | --- |

## 7.2 Authentication Security

- Access tokens: 15-minute expiry. Short-lived to limit exposure on token theft.

- Refresh tokens: 7-day expiry, stored in httpOnly cookie (not localStorage).

- Token rotation: issue new refresh token on every refresh. Previous token invalidated.

- Refresh token family tracking: detect and block token reuse attacks.

- Password hashing: bcrypt with 12 rounds minimum.

## 7.3 Document Security

- Files are never served directly. Always via presigned S3 URLs with 1-hour expiry.

- Virus scanning: ClamAV scan before document enters processing pipeline (Phase 2).

- File type validation: server-side MIME type detection (not client-declared Content-Type).

- Max file size enforced: 50MB default, configurable per tenant plan.

## 7.4 API Security

- HTTPS only — HTTP redirects to HTTPS at NGINX layer.

- CORS: whitelist only known frontend origins.

- Helmet.js: sets security headers (CSP, HSTS, X-Frame-Options).

- Input validation: Zod schemas on all request bodies. Reject unknown fields.

- SQL injection: parameterized queries via Prisma ORM — never string interpolation.

# 8. Worker & Queue Architecture

## 8.1 Queue Design

| Queue Name | Producer | Consumer | Purpose |
| --- | --- | --- | --- |
| document_processing | Backend API | Worker service | Async document ingestion |
| embedding_generation | Worker (internal) | Worker (internal) | Per-chunk embedding with rate limiting |
| notification | Worker service | Backend API | Webhook/email on completion |

## 8.2 Document Processing Job

### Job Payload

{ documentId: uuid, companyId: uuid, s3Key: string, mimeType: string }

### Retry Strategy

- Max attempts: 3

- Backoff: exponential — 30s, 5min, 30min

- After max attempts: mark document status=failed, send notification, log error details

- Dead letter queue: failed jobs archived for 7 days for manual inspection

## 8.3 Idempotency

- Jobs include documentId as idempotency key — duplicate jobs for same document are deduplicated

- Worker checks document status before processing — skips if already indexed

- Embedding insertion: upsert semantics on vector_id — safe to re-run

# 9. DevOps & Deployment

## 9.1 Local Development

### Repository Structure

knowledge-base-saas/

frontend/          # Next.js application

backend/           # Node.js + Express.js API

ai-service/        # Python + FastAPI

worker/            # BullMQ document processor

infra/             # Docker, NGINX, IaC configs

shared/            # Shared types, schemas

scripts/           # Dev utilities

docker-compose.yml   # Full local stack

.env.example         # Template env vars

### Docker Compose Services (Local)

| Service | Image | Port |
| --- | --- | --- |
| frontend | node:20-alpine | 3000 |
| backend | node:20-alpine | 4000 |
| ai-service | python:3.11-slim | 8000 |
| worker | node:20-alpine | — |
| postgres | postgres:16 | 5432 |
| redis | redis:7-alpine | 6379 |
| chroma | chromadb/chroma | 8001 |
| nginx | nginx:alpine | 80 |

## 9.2 CI/CD Pipeline

### GitHub Actions Workflow

- PR opened → lint + unit tests run

- PR merged to main → integration tests + build Docker images

- Images pushed to ECR (AWS Elastic Container Registry)

- Staging environment auto-deploys from main

- Manual approval gate for production deploy

- Post-deploy health checks — rollback if /health returns non-200

## 9.3 Production Deployment (AWS)

| Component | AWS Service | Notes |
| --- | --- | --- |
| Frontend | Vercel or AWS CloudFront + S3 | CDN-served static assets |
| Backend + Worker | ECS Fargate | Serverless containers, auto-scale |
| AI Service | ECS Fargate (GPU optional) | Separate task definition |
| PostgreSQL | RDS PostgreSQL 16 | Multi-AZ for HA |
| Redis | ElastiCache Redis | Cluster mode for scale |
| Files | S3 + CloudFront | CDN for presigned URLs |
| Secrets | AWS Secrets Manager | Never in env files or repos |
| DNS | Route 53 |  |
| SSL | AWS ACM | Free managed certs |

## 9.4 Monitoring & Observability

- Metrics: Prometheus + Grafana (request rate, latency P50/P95/P99, error rate, queue depth)

- Logs: Winston (Node.js) → CloudWatch Logs → structured JSON for querying

- Tracing: OpenTelemetry → Jaeger for distributed request tracing

- Alerts: PagerDuty for P0/P1 alerts (error rate > 1%, queue backlog > 1000 jobs)

- Uptime monitoring: Better Uptime or PagerDuty Synthetic

# 10. Scalability Plan

| Scale | Tenants | Users | Architecture changes |
| --- | --- | --- | --- |
| MVP | 1–10 | 1–100 | Single Docker Compose, single DB instance, Chroma local |
| Early | 10–100 | 100–5K | ECS Fargate, RDS, ElastiCache, horizontal worker scaling |
| Growth | 100–1K | 5K–100K | Migrate to pgvector, read replicas, CDN, connection pooling (PgBouncer) |
| Scale | 1K–10K | 100K–1M | Sharding strategy, tenant-specific DB pools, Kafka for event streaming |
| Enterprise | 10K+ | 1M+ | Multi-region, dedicated clusters per large tenant, custom model fine-tuning |

## 10.1 Known Bottlenecks

- Vector search latency — mitigated by Chroma/pgvector HNSW indexing and query result caching

- OpenAI API rate limits — mitigated by request queuing, tenant-level rate limiting, and exponential backoff

- PDF parsing for very large files (500+ pages) — mitigated by chunked streaming extraction

- PostgreSQL connection limits — mitigated by PgBouncer connection pooler from Phase 2

# 11. Step-by-Step Execution Plan

## Phase 1 — MVP (Weeks 1–2)

| GOAL | Working auth, document upload, processing pipeline, and basic RAG chat. Single tenant focus. |
| --- | --- |

- Set up monorepo with ESLint, Prettier, Husky pre-commit hooks

- PostgreSQL schema — companies, users, documents, document_chunks, chat_sessions, queries

- Backend: POST /auth/register, POST /auth/login, JWT middleware

- Backend: POST /documents/upload (multer + S3 upload + DB record)

- Worker: BullMQ consumer — extract text, chunk, call AI service, update status

- AI service: POST /embed, POST /index endpoints with Chroma

- AI service: POST /query — full RAG pipeline with streaming

- Backend: POST /chat/query — proxy to AI service, stream SSE to client

- Frontend: Login, document upload, basic chat interface

## Phase 2 — V1 (Weeks 3–5)

| GOAL | Multi-tenant enforcement, RBAC, admin dashboard, production deployment. |
| --- | --- |

- Strict multi-tenant middleware — company_id injection on all routes

- RBAC implementation — admin, member, viewer roles with route guards

- Admin dashboard — user management, document list, usage analytics

- Streaming responses — SSE or WebSocket for real-time chat

- Rate limiting — Redis sliding window per tenant

- Docker Compose → AWS ECS Fargate migration

- CI/CD pipeline — GitHub Actions + ECR + ECS deployment

- Monitoring — Prometheus + Grafana + CloudWatch

## Phase 3 — V2 (Weeks 6–8)

| GOAL | Advanced AI features, citations, improved accuracy, billing. |
| --- | --- |

- Reranking with Cohere Reranker for better chunk selection

- Citation mode — map answer sentences to source document + page

- Semantic chunking strategy

- Billing integration — Stripe, per-token usage tracking

- Document update handling — re-index changed documents

- Webhook support — notify external systems on indexing completion

- SSO support — Clerk integration for Google/Microsoft OAuth

# 12. Coding Standards

## 12.1 Folder Structure — Backend

backend/src/

modules/

auth/          # routes, controllers, services, validators

documents/

chat/

admin/

middleware/      # auth, tenant, error, rate-limit

lib/             # db client, redis client, s3 client

config/          # env validation with Zod

types/           # shared TypeScript types

utils/           # helpers

## 12.2 Naming Conventions

| Item | Convention | Example |
| --- | --- | --- |
| Files | kebab-case | document-service.ts |
| Classes | PascalCase | DocumentService |
| Functions/vars | camelCase | getDocumentById |
| DB columns | snake_case | company_id |
| Env vars | SCREAMING_SNAKE_CASE | DATABASE_URL |
| API routes | kebab-case | /api/v1/chat-sessions |

## 12.3 Error Handling

- All errors extend a base AppError class with statusCode, code, and message

- Express global error handler catches all thrown errors and formats response

- Never expose stack traces in production responses

- All async route handlers wrapped in asyncHandler() utility to propagate errors

- Validation errors return 422 Unprocessable Entity with field-level error details

# 13. Future Enhancements

## 13.1 AI Agents

Evolve the system from pure Q&A to autonomous task completion. An agent could: read documents → identify gaps → draft policy updates → route for approval. Built on LangGraph or CrewAI.

## 13.2 Team-Specific Knowledge Scopes

Within a company, teams (Engineering, Legal, HR) see only their department's documents. Implemented via document tags + RBAC policy + sub-namespace vector isolation.

## 13.3 Real-Time Collaboration

Multiple users in the same chat session, shared annotations on retrieved chunks, collaborative document review. Requires WebSocket infrastructure (Socket.io or Ably).

## 13.4 Fine-Tuned Models

For enterprise customers, fine-tune an open-source model (Mistral-7B, Llama-3) on their domain vocabulary. Reduces hallucination, improves terminology accuracy, and enables full on-premise deployment.

## 13.5 Knowledge Graph

Extract entity relationships from documents (people, projects, policies, dates) to build a company-specific knowledge graph. Enables relationship-aware queries: 'Who approved the Q3 procurement policy?'